HELP WITH MUFASA

Digital Product & Engineering Studio  |  Nairobi, Kenya

Product Requirements Document

Ari Water — Commerce & Operations Platform

PREPARED FOR

Ari Water

Bottled Water & Beverage Manufacturer, Kenya

PREPARED BY

Help With Mufasa (HWM)

helpwithmufasa.co.ke

Version: 1.0

Date: 4 July 2026

# 1. Executive Summary

### Problem Statement

Ari Water currently has no digital infrastructure connecting sales, stock, and payments — orders and inventory are tracked manually across spreadsheets and WhatsApp, which makes it difficult to know current stock levels, reconcile payments against orders, or see revenue performance without manual compilation.

### Proposed Solution

A fully custom, role-based commerce and operations platform (Next.js, AdonisJS, Convex, Paystack) that gives Ari Water a branded storefront, systematic payment processing, and live dashboards, built on a permission model that supports seven distinct operational roles — Admin, Customer, Finance, Sales, Warehouse, Driver, and Distributor — activated in phases as the business scales.

### Success Criteria

| Metric | Target | Type |
| --- | --- | --- |
| Time to launch | Phase 1 live within 5 weeks of signed agreement and full asset handover | Technical |
| Checkout reliability | ≥ 98% of initiated checkouts complete successfully via Paystack | Technical |
| Payment reconciliation accuracy | 100% of completed Paystack transactions matched to an order with no manual correction | Business |
| Live data latency | Stock and order status changes reflect across Admin/storefront within 2 seconds (Convex reactivity) | Technical |
| Self-service adoption | ≥ 70% of orders placed through the customer portal (vs. phone/WhatsApp) within 60 days of launch | Business |
| Revenue visibility | Admin can view current-day revenue and order counts without exporting or manually compiling data, at any point in the day | Business |

# 2. User Experience & Functionality

## 2.1 User Personas

- Admin — an Ari Water staff member managing the product catalogue, stock levels, and day-to-day order fulfilment.

- Customer — an individual or household buyer ordering bottled water and beverages for direct delivery.

- Finance (Phase 2) — an Ari Water finance/accounts team member reconciling revenue and payments.

- Sales (Phase 2) — a field or phone-based sales representative creating orders on behalf of customers and tracking targets.

- Warehouse (Phase 2) — staff handling stock intake, picking, packing, and dispatch confirmation.

- Driver (Phase 2) — delivery personnel updating delivery status and capturing proof of delivery.

- Distributor (Phase 2) — a wholesale buyer ordering in bulk under negotiated credit terms and pricing.

## 2.2 User Stories & Acceptance Criteria

| Role | User Story | Phase |
| --- | --- | --- |
| Admin | As an Admin, I want to add and edit products with SKUs, pack sizes, and stock quantities, so that the storefront always reflects accurate availability. | Phase 1 |
| Admin | As an Admin, I want to view and update order status (received, processing, dispatched, delivered), so that fulfilment stays organised without side channels. | Phase 1 |
| Admin | As an Admin, I want a summary view of today's/this week's revenue and order count, so that I don't need to compile figures manually. | Phase 1 |
| Customer | As a Customer, I want to sign up and log in with my email or phone number, so that I can place orders without re-entering my details each time. | Phase 1 |
| Customer | As a Customer, I want to track my order status in real time, so that I know when to expect delivery. | Phase 1 |
| Customer | As a Customer, I want to leave a remark or rating after delivery, so that I can flag issues or confirm satisfaction. | Phase 1 |
| Customer | As a Customer, I want to pay via M-Pesa, card, or bank transfer at checkout, so that I can use whichever method is convenient. | Phase 1 |
| Finance | As Finance, I want a dashboard of revenue by day/week/month and by product, so that I can report on performance without manual exports. | Phase 2 |
| Sales | As Sales, I want to create an order on behalf of a customer who called in, so that phone orders are captured in the same system as self-service orders. | Phase 2 |
| Warehouse | As Warehouse staff, I want to confirm stock intake and mark orders as picked/packed, so that Admin and Customer views reflect accurate fulfilment status. | Phase 2 |
| Driver | As a Driver, I want to update delivery status and capture proof of delivery on my phone, so that customers and Admin see real-time delivery progress. | Phase 2 |
| Distributor | As a Distributor, I want to place bulk orders at my negotiated pricing tier with credit terms, so that I don't place orders at retail pricing. | Phase 2 |

Acceptance criteria (applies across the stories above):

- Every role can only access data and actions permitted by its assigned permission set; unauthorized actions return a blocked response, not partial data.

- Every state change relevant to a role (stock update, order status, payment status) is visible to that role's dashboard within 2 seconds, without a manual page refresh.

- Every checkout attempt results in either a confirmed order with a matched payment record, or a clear failure message with no partial charge.

- Every order status change triggers an email notification to the customer within 60 seconds.

## 2.3 Non-Goals

The following are explicitly out of scope for this PRD, to protect the Phase 1 timeline and budget:

- Native mobile apps for any role (including Driver) — the Phase 1 auth layer is built to support one later, but none ships in Phase 1 or Phase 2 as scoped here.

- Multi-warehouse or multi-location inventory — Phase 1 and Phase 2 assume a single stock location.

- Loyalty points, rewards, or referral programs.

- Offline or in-person POS integration.

- Automated marketing campaigns (email/SMS blasts, segmentation) beyond transactional order notifications.

- Multi-currency support — all pricing and payments are in KES.

# 3. AI System Requirements

Not applicable. This platform does not include an AI-powered feature in Phase 1 or Phase 2 as currently scoped. If a future phase introduces one (e.g. demand forecasting for stock, or a support chatbot), this section will be revised to specify tool requirements and an evaluation strategy at that time.

# 4. Technical Specifications

## 4.1 Architecture Overview

The frontend (Next.js 15, React 19, TypeScript, TailwindCSS, Shadcn/UI) serves the storefront and every role portal from one codebase, using Server Components for data-heavy views and TanStack Query for client-side caching of non-real-time data.

AdonisJS (TypeScript) is the system of record for authentication, business logic, and Paystack webhook processing — issuing JWT access tokens and refresh tokens, enforcing role-based access control on every route, and running background jobs (queues) for email delivery via Nodemailer + Axene Mailer.

Convex is the real-time data layer. The Next.js frontend subscribes directly to Convex for product, stock, and order data, so any change — a stock update, a new order, a status change — propagates to every subscribed dashboard live, without polling or hand-built WebSocket code. AdonisJS and Convex have clearly separated ownership: AdonisJS owns identity and payment-webhook processing; Convex owns the live commerce data (products, stock, orders, delivery status) that dashboards read and react to.

## 4.2 Integration Points

- Paystack — checkout (M-Pesa, card, bank transfer) and webhook-driven payment confirmation, reconciled against the corresponding order record.

- Convex — primary data store and real-time subscription layer for products, stock, orders, and delivery status.

- AdonisJS + Lucid ORM — authentication, user/role records, and business-logic APIs not owned by Convex.

- Nodemailer + Axene Mailer — transactional email (order confirmation, dispatch, delivery, admin alerts), queued through AdonisJS jobs.

- JWT + Refresh Tokens — session management across all roles; short-lived access tokens paired with rotating refresh tokens.

## 4.3 Security & Privacy

- Passwords are hashed (never stored in plain text); AdonisJS's built-in hashing is used for all credential storage.

- Access tokens are short-lived; refresh tokens are rotated on use and can be revoked, so a compromised token has a limited window of exposure.

- Every API route is protected by role-based access control middleware — a request is checked against the caller's role before any data read or write.

- Card and M-Pesa payment data is handled entirely by Paystack; Ari Water's platform never stores raw card or payment credential data (Paystack is PCI-DSS compliant as the payment processor).

- All traffic is served over HTTPS/TLS; Paystack webhook payloads are signature-verified before being trusted.

- Customer personal data (name, phone, address, order history) is limited to what's needed for order fulfilment and is not shared with third parties outside the payment and email providers required to deliver the service.

# 5. Risks & Roadmap

## 5.1 Phased Rollout

| Release | Scope | Trigger to Begin |
| --- | --- | --- |
| MVP — Phase 1 | Storefront, Admin role (products/SKUs/stock/orders/basic revenue summary), Customer role (sign-up/order/tracking/remarks), Paystack payments, transactional email. 5 weeks, KES 50,000. | Signed agreement and initial deposit |
| v1.1 — Phase 2 | Finance dashboard (revenue breakdowns, reconciliation, exports), Sales, Warehouse, Driver, and Distributor role portals, activated on the existing RBAC foundation. | Phase 1 live and operational; Ari Water confirms role-by-role requirements |
| v2.0 — Future | Native Driver mobile app, multi-warehouse inventory, distributor credit/loyalty programs, advanced analytics and exports. | Phase 2 live; business case confirmed for each addition |

## 5.2 Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Dual data-ownership between AdonisJS and Convex | Inconsistent data if ownership boundaries aren't respected during implementation | Document and enforce a clear data-ownership map (Section 4.1) before implementation begins; no record is written by both systems |
| Paystack API/webhook downtime | Orders could complete without a matched payment record, or payments could go unconfirmed | Webhook retry handling plus a manual reconciliation view in the Admin Portal as a fallback |
| Phase 2 scope creep into Phase 1 timeline | Delivery delay and budget overrun on the signed Phase 1 quotation | Phase boundaries in this PRD and the signed proposal are treated as fixed; new requests are logged for Phase 2 scoping, not absorbed into Phase 1 |
| Customer adoption of self-service ordering | Customers continue ordering via phone/WhatsApp, reducing the value of the portal | Parallel support during the transition period; Admin can create orders on a customer's behalf until Sales role adoption tooling ships in Phase 2 |

Help With Mufasa (HWM)

This PRD is a companion document to the Ari Water Proposal & Quotation and should be read alongside it. Figures referenced are in Kenya Shillings (KES).